11TH REPORT

1. we have taken buffer as our variance 5% which was mentioned in pmp 8hrs
2. out of which we have used for sprint 3 re planning
3. was able to complete the project by using the buffer time
4. completed search product quantity offer
5. and was unable to finish the last feature subscription which under progress
6. but we ran out of person hours (170)
7. we are short by 4 hrs of each person hrs total of 28hrs (rough estimation)
8. as per planning everything was on schedule but few estimations went wrong,
9. was able to handle the situation by the guidance and advice provided,
10. work efficiency has been declined due to holidays and course examination.
11. the team remained cohesive and was providing backup for one another in completion of the task.