**Status Report**

**Team 11**

1. **Work done during last week**

**Nov 9th:**

* **The product backlog is prioritized based on customer value using t-shirt size method.**

**Nov 10th:**

* **Based on prioritization, sprint division is done and for each sprint a backlog of features are selected.**
* **Team division for the sprints are done.**
* **Effort is estimated by using the COCOMO -II model.**

**Nov 11th:**

* **Risk and quality criteria are discussed.**
* **Project plan documentation is started by team.**

**Nov 12th:**

* **Sprint kick-off is done and analysis phase is started.**
* **Data is gathered regarding tools and other sections.**

**Nov 13th:**

* **Data regarding offers and products in stores are collected.**

**Nov 16th:**

* **Database design is started.**