**Status Report**

**Team 11**

1. **List of team members**

**Table 1. List of team members and their respective skills**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **ID’s** | **Team members** | **HTML** | **Java Script** | **Php** | **SQL** |
| R1 | CHARLA, SHIVA BHAVANI REDDY | ✓ | ✓ | ✓ |  |
| R2 | CHILLA, KARTHEEK ARUN SAI RAM | ✓ | ✓ | ✓ | ✓ |
| R3 | MADALA, ANVITHA | ✓ | ✓ |  | ✓ |
| R4 | MAGAPU, AKSHAY KUMAR | ✓ | ✓ |  | ✓ |
| R5 | MANDA, SAI NARAYANA SAMHITH | ✓ | ✓ |  |  |
| R6 | NEKKANTI, HARINI | ✓ | ✓ |  |  |
| R7 | VARANASI, PANCHAJANYA | ✓ |  | ✓ | ✓ |
| R8 | YARLAGADDA, NIKHIL | ✓ | ✓ | ✓ | ✓ |

**II.         Work done during last week**

**1st MEETING (NOV 4th)**

* Team introduction.

**2nd MEETING (NOV 5th)**

* Fresh perspective regarding the project topic.
* Every member presented their ideas regarding the project.
* Group members discussed regarding project ideas.
* Pros and cons of every project idea is described by the team member.
* Agenda for the next meeting is fixed

**3rd MEETING (NOV 6th)**

* Synthesizing to achieve one unique idea
* Finalizing the idea selected through voting and certain factors (considering business benefit).
* Overview about selected idea.
* Agile methodology is selected.
* Report features.
* Product backlog.

**4th MEETING (NOV 9th)**

* Selected features are prioritized.
* Project planning started.

**Issues**

* No previous working experience as a team.
* Trust.
* Problems raised at the time of topic selection and feature prioritization.

**Achievements**

* Trust was developed.
* Able to work in team, because all team members belong to same culture.
* Everyone has attended the meetings, participated in the discussion.
* Goals and objectives were set for upcoming tasks.