**Status Report**

**Team 11**

**Work done during last week**

* Conducted sprint review meeting.
* Our sprint-2 is completed and it is shown to the customers (i.e. team acts as customers) and feedback is collected.
* In sprint-2, we completed store page, product page, login and signup page features.
* The collected feedback is analyzing today and plan for sprint-3 will be started based on the feedback result.
* As in our previous status report we provided a burndown chart which is lack of explanation regarding user story points as we considered it in days. So a detailed plan will be taken for sprint 3.

**Quantitative Assessment**

* As sprint 2 is already completed and a burndown chart is provided in previous status report, so in this report there is no need to track progress as at present feedback obtained is analyzing.
* Sprint 3 will start from December 22nd, so the tracking process will start once sprint starts.
* The following link provides the contribution of each member for sprint 1 and 2. [Click Here](https://docs.google.com/spreadsheets/d/10bhEttuubS9nWyJ7xPEc647X0um0C81iXMbRNYExFtE/edit?pref=2&pli=1#gid=1418316395)

**Issues**

* Issues regarding tracking of progress occurred as there is no clear connection between user story points and estimated effort.
* We are advised to connect the user story points with hours, so it will be easy to track the progress.
* So user story points are converted to hours, as in our project each user story point equals to 3 hours.
* This will be implemented from sprint 3 as sprint 2 is completed as said above.

Every member participated in the project activities and no member is participating remotely.