**Status Report**

**Team 11**

**Work done during last week**

**Achievements**

* Sprint3 plan is reconstructed as per advice from the review meeting.
* Few changes are made by the team and time is allotted to these extra meeting for replan process.
* We have defined a user point is equal to 3 hours’ effort.
* The user stories are assigned based on the sprint velocity, so the user stories which are assigned in this sprint 3 are equivalent of 98 user points (Sprint velocity is calculated by using taiga.io project management tool).
* As per now the completed user stories are offers, social connectivity, privacy policy.
* The user stories which are in developing state are search, product quantity.
* The tracking is done basically by burndown chart and also each member in the team logs the working time in a logbook.
* The burndown chart consists of X-axis and Y-axis. The X-axis consists of Working days and Y-axis consists of Remaining user points.

**Issues**

* Few meetings are rescheduled due to unavailability.
* Few tasks have taken more time, rather than estimated time.
* Due to holidays, expected outcomes are not achieved.